## Slide 1: SECURITY INCIDENT BRIEF INC0001234 — APAC BGP OUTAGE
Post-Incident Review | IT Leadership | Confidential
14 January 2025 | Presented by: James Wu, CTO

## Slide 2: Incident Overview
P1 BGP outage — APAC region — 14 January 2025
  Duration: 2 hours 35 minutes (SLA target: 2 hours — BREACH)
  Affected users: 847 across Singapore, Sydney, Tokyo
  Business impact: USD 142,000 total
Root cause: Ansible Tower job AT-4421 applied DR BGP filter to production
  CI/CD approval gate defect — state != Cancelled instead of state == Approved
  Production and DR routers shared the same Ansible inventory tag 'APAC'
Resolution: Manual BGP config rollback at 06:22 UTC

## Slide 3: Impact Breakdown by Category
Category | Systems Affected | Duration | Cost (USD)
SAP ERP — EDI | APAC app servers — logistics EDI | 2h 35min | $94,000
Staff Productivity | 847 APAC users — all corporate apps | 2h 35min | $48,000
Customer SLA Credits | Acme Global, Pacific Logistics, SG Financial | N/A | $12,000
Salesforce CRM | Sales team — opportunity updates lost | 2h 35min | $28,000
Incident Overtime | NOC, Network, DevOps teams | After-hours | $2,040
TOTAL |  |  | $142,000

## Slide 4: Root Cause Analysis
Technical root cause: Jenkinsfile approval gate logic defect
  Gate evaluated: state != 'Cancelled' ← WRONG
  Should evaluate: state == 'Approved' ← CORRECT
  Any job not explicitly cancelled bypassed Network CAB review
Contributing factors
  DR and production routers shared Ansible inventory tag 'APAC'
  No pre-flight BGP diff validation before executing config changes
  AT-4421 classified as routine automation — not subject to change management

## Slide 5: Key Corrective Actions
Immediate (by 2025-01-21)
  CA-01: Fix Jenkinsfile gate logic — state == Approved (Platform Eng)
  CA-04: Classify all automated network jobs as Changes requiring CAB approval
Short-term (by 2025-01-28)
  CA-02: Add pre-flight BGP diff check — abort if > 5-line diff (Automation)
  CA-03: Separate DR and production Ansible inventory tags (Mike Torres) ✓ Done
Medium-term (by 2025-02-07)
  CA-06: Audit all 47 Ansible templates for logic gate defects
  CA-07: Full post-mortem with CTO and Head of Infrastructure

## Slide 6: Q1 2025 SLA Performance Summary
Priority | Q1 Compliance | Target | Status | Key Driver
P1 Resolution | 84.2% | 99.0% | BREACH | INC0001234 caused 2 of 3 Jan breaches
P2 Resolution | 91.7% | 95.0% | BREACH | INC0001789 DataVault API — Feb
P3 Resolution | 94.3% | 90.0% | MET | Within target all three months
Availability | 99.71% | 99.9% | BREACH | APAC outage: 0.29% downtime in Jan

## Slide 7: Lessons Learned and Next Steps
Process improvements
  All automation touching Tier 1 network must follow Change Management
  Emergency Change process will be drilled quarterly with NOC team
Technical improvements
  Ansible inventory to enforce strict environment tagging (DR vs PROD)
  Pre-flight validation mandatory for all network config automation
Monitoring improvements
  BGP peer count alert threshold lowered: alert at peer loss within 30 sec
  Datadog synthetic BGP check added to APAC health dashboard
Post-mortem date: 16 January 2025 10:00 UTC | All stakeholders required