# CHANGE REQUEST — RFC0005678

RFC ID: RFC0005678

Change Type: Normal-High

Status: CAB Approved — Pending Implementation

CAB Approval Date: 2025-01-17  14:00 UTC

Implementation Window: 2025-01-25  02:00–05:00 UTC (Saturday)

Requester: Ravi Patel (DevOps Lead)

Change Manager: Angela Brooks

Risk Score: 14 / 25  (Medium-High)

CAB Voting Result: 4 of 5 approved  |  1 abstained (conflict of interest)

# 1. Change Description

This change implements the corrective action CA-01 from Incident INC0001234: fix the CI/CD pipeline approval gate logic in Jenkinsfile for all Ansible Tower jobs that affect Tier 1 network infrastructure. The current logic evaluates 'build.state != Cancelled' which incorrectly passes all non-cancelled jobs regardless of approval status. The corrected logic will evaluate 'build.state == Approved AND build.approver IN allowed_approvers_list'. Additionally, this change introduces a mandatory peer count validation step that aborts execution if fewer than the expected number of BGP peers are established post-change.

# 2. Scope and Impact

| Item | In Scope | Out of Scope |
| --- | --- | --- |
| Jenkinsfile changes | All 14 Jenkinsfiles in the network-automation repository | Application CI/CD pipelines — separate repository |
| Ansible Tower templates | 47 templates requiring logic gate review (CA-06 sub-task) | Ansible Tower server configuration itself |
| Test coverage | Unit tests for approval gate logic, integration tests with mock builds | Load testing — separate performance environment |
| Rollback | Automated rollback if post-change BGP peer count drops below baseline | Manual rollback of individual router configs |

# 3. Risk Assessment

| Risk | Likelihood | Impact | Score | Mitigation |
| --- | --- | --- | --- | --- |
| Approval gate logic error in new code | Low | High | 8 | Peer code review (2 reviewers minimum) and automated unit tests before merge |
| Unintended restriction of legitimate automation | Medium | Medium | 7 | Full regression test run against staging environment — 72-hour observation before prod |
| BGP peer count validation too strict — false abort | Low | Medium | 6 | Threshold set at 80% of expected peers — validated against 3-month baseline |
| Rollback failure during implementation window | Very Low | High | 5 | Tested rollback in staging — automated rollback script checked in to git |

# 4. Implementation Plan

| Step | Task | Duration | Owner | Rollback Trigger |
| --- | --- | --- | --- | --- |
| 1 | Pull current Jenkinsfile versions to staging branch | 15 min | Ravi Patel | None — read-only step |
| 2 | Apply approval gate logic change to all 14 Jenkinsfiles | 20 min | Ravi Patel | Git revert if test failure |
| 3 | Run unit test suite against new gate logic — must pass 100% | 15 min | CI/CD system | Abort and notify if < 100% pass |
| 4 | Merge to main branch — triggers Ansible Tower sync | 5 min | Ravi Patel | Git revert + Ansible Tower re-sync |
| 5 | Execute test AT-9999 (safe test job) — confirm gate logic | 10 min | Ravi Patel | Revert changes if gate not triggered |
| 6 | Verify BGP peer count validation on APAC-CORE-R1 (read-only test) | 15 min | Mike Torres | N/A — read-only step |
| 7 | Monitor production automation queue for 30 minutes post-change | 30 min | NOC on-call | Immediate revert if any automation job behaves unexpectedly |

# 5. Post-Implementation Verification

The following verification steps must be completed before the change is marked as successful and the implementation window closed. All steps must be completed within the 3-hour implementation window (02:00–05:00 UTC). If any step fails, the automated rollback script will be invoked and the Change Manager notified.

| Verification Check | Expected Result | Verified By |
| --- | --- | --- |
| Approval gate logic test: submit job with state=Pending_Approval | Job should be BLOCKED — gate should reject | Ravi Patel |
| Approval gate logic test: submit job with state=Approved and valid approver | Job should PROCEED — gate passes correctly | Ravi Patel |
| BGP peer count check: APAC-CORE-R1 baseline peer count confirmed | 6 of 6 BGP peers established — no change | Mike Torres |
| Ansible Tower job queue: no unexpected aborts in 30-min observation | All scheduled jobs complete normally | NOC on-call |
| Rollback test in staging: verify revert script works end-to-end | Staging environment reverts within 2 minutes | Ravi Patel |